PG13 User Stories selected for Iteration 2

Big User Story 1:

Play Puzzles

As a puzzle enthusiast, I want to be able to play puzzles.

Priority: High Time: 6 days

Detail for Story 1:

Play Cryptogram

Allow users to play and solve a cryptogram.

Priority: High Time: 2 days

(Other detailed stories for Play included "Play Word Search" and "Play Crossword" but were not selected for this iteration.)

Big User Story 2:

Find Puzzles

As a hobbyist puzzle player, I want to be able to find puzzles according to my   
 preferences.

Priority: Medium Time: 4 days

Big User Story 3:

Access Puzzles I've Made

As a puzzle creator, I want to be able to access puzzles I've made in the past.

Priority: Medium Time: 3 days

Detail for User Story 3:

User Sign Up

Allow a user to create a user account on the application.

Priority: Medium Time: 2 days

User Login

Allow a user who has an account on the application to log in.

Priority: Medium Time: 1 day

Detail for Story 2:

Filter by Criteria

Allow puzzle searches to be filtered by author, difficulty, and category.

Priority: Medium Time: 3 days

Filter by My Puzzles

Allow a user to access a list of puzzles he/she created.

Priority: Medium Time: 1 day